## Milestones:

* March 10th
  + Tables created
    - Pen and paper
    - Constraints
    - Relationships
  + GitHub repository created
    - GitHub master figured out
* March 17th
  + Tables → SQL
  + GUI Design
    - Pen and paper
  + Interaction design
  + Decide JDBC vs JOOQ
  + Supported tasks?
* March 24th
  + jODQy stuff
  + GUI Code
  + Suite vs single application question
* March 31st
  + Grace Period 🙂
* April 7th
  + Testing has been started
* April 14th
  + Final touches
  + Testing has been completed
  + Practice demo for 18th
* April 18th
  + Everything is done 🙂

## March 10th Responsibilities:

* All
  + Be here on Thursday
* Dalton
* David
* Haden
* Jade
  + GitHub Creation

## March 17th Responsibilities:

* All
  + Decide JDBC vs JOOQ
* Dalton
  + Supported tasks? [Supported Tasks](https://docs.google.com/document/d/1YGoS1UtlS1E2KOJsfBxSjQcXPj87X4Zr6NOvzo4NA3U/edit?usp=share_link)
* David
  + Tables → SQL
* Haden
  + GUI Design (pen and paper) [EightCap JavaFX Layout.docx](https://docs.google.com/document/d/1-y8jK1TcYQJlSwp6QQIwmTw4R1VTBqlt/edit?usp=sharing&ouid=104902716530829909909&rtpof=true&sd=true)
* Jade
  + Interaction design

## TBD March 24th Responsibilities:

* All
* Dalton
* David
* Haden
* Jade

## TBD March 31st Responsibilities:

* All
* Dalton
* David
* Haden
* Jade

## TBD April 7th Responsibilities:

* All
* Dalton
* David
* Haden
* Jade

## TBD April 14th Responsibilities:

* All
* Dalton
* David
* Haden
* Jade